## Slide 1
California Institute of Regenerative Medicine (CIRM)
Grant Management System (GMS) – QA Consulting Engagement Approach

## Slide 2: List of modules for which KT is done.
CLIN1
CLIN2
TRAN1
TRAN2
TRAN3
TRAN4
DISC0
DISC2
EDUC1.10
EDUC2
EDUC3
EDUC4
EDUC5
INFR4
INFR5
Review Modules for CLIN
Review Modules for DISC

## Slide 3: Recommendation
S.NO. | Module | KT Status | Automation Status | KT Documentation | CIRM Verified | Documentation | Delivery Status (Accepted/ Not Accepted)
1 | CLIN1 | Yes | Yes | Yes | Yes | Yes | 
2 | CLIN2 | Yes | Yes | Yes | Yes | Yes | 
3 | TRAN1 | Yes | Yes | Yes | Yes | Yes | 
4 | TRAN2 | Yes | Yes | Yes | Yes | Yes | 
5 | TRAN3 | Yes | Yes | Yes | Yes | Yes | 
6 | TRAN4 | Yes | Yes | Yes | Yes | Yes | 
7 | DISC0 | Yes | Yes | Yes | Yes | Yes | 
8 | DISC2 | Yes | Yes | Yes | Yes | Yes | 

## Slide 4: Recommendation
S.NO. | Module | KT Status | Automation Status | KT Documentation | CIRM Verified | Documentation | Delivery Status (Accepted/ Not Accepted)
9 | EDUC1.10 | Yes | Yes | Yes | Yes | Yes | 
10 | EDUC2 | Yes | Yes | Yes | Yes | Yes | 
11 | EDUC3 | Yes | Yes | Yes | Yes | Yes | 
12 | EDUC4 | Yes | Yes | Yes | Yes | Yes | 
13 | EDUC5 | Yes | Yes | Yes | Yes | Yes | 
14 | INFR4 | Yes | Yes | Yes | Yes | Yes | 
15 | INFR5 | Yes | Yes | Yes | Yes | Yes | 
16 | Review Modules for CLIN | Yes | Yes | Yes | Yes | Yes | 
17 | Review Modules for DISC | Yes | Yes | Yes | Yes | Yes | 

## Slide 5: Observations in QA Process: Positives
Issue logging in GitLab.
Unit testing of most core functionalities.
Code structures and versioning very strong.
Code-level requirements and issue tracking is also very strong.
Use of Robust platform for coding – Ruby/RoR

## Slide 6: Observations in QA Process: Needs Improvement
Issue identification.
Issue logging.
Requirements logging.
Mapping requirements to issues/bugs.
Bug mapping & list.
Issue v/s Bug prioritization.
Bug hierarchy.
Test cases missing.
Test cases -> Requirements -> Bugs -> Automation scripts tracking
Regression testing.
Testing life cycle missing.

## Slide 7: Tool Selection:
Tools Validated:
  Selenium with Java
  Cypress with JavaScript
  Excelencia Framework
Final Tool Selection – Cypress & Custom Excelencia Framework
Selection Reason – To share by Friday 20th of July

## Slide 8: Summary:
This document is a work in progress. All suggestions and recommendations will be recorded subsequently and shared with CIRM initially during our weekly calls, starting Monday, 17th of July.
The comprehensive recommendation is estimated to be completed by the second week of August, 2023.

## Slide 9: Thank You !